# Final QA Summary Report

## B2B Vendor Invoice Management Portal

Project: Vendor Invoice Management Portal

Client/Stakeholder: Internal — AP Finance & Vendor Operations Teams

Prepared by: QA Team

Date: 2026-06-12

Version: 1.0

Build Under Test: v0.4.2

## 1. Executive Summary

This document is the final QA summary for the Vendor Invoice Management Portal. It consolidates all QA activities performed across the full QA lifecycle — from requirements analysis through test design, execution planning, and non-functional verification — into a single reference for stakeholders, the development team, and UAT sponsors.

The portal was assessed across 7 functional requirements, 91 test cases across 3 series (original, edge/boundary, and scenario-based), 109 test scenarios, and a 20-item non-functional checklist. A full Requirements Traceability Matrix confirms 100% requirement coverage. Eight hidden product risks were identified during requirements analysis and are tracked in the risk register.

Phase 1 (REQ-01, REQ-02, REQ-03, REQ-05, REQ-07) is ready for test execution.

Phase 2 (REQ-04, REQ-06) is deferred — pending ERP sandbox provisioning and report feature completion.

## 2. Project Scope

### In Scope

| Requirement | Feature | Phase | Status |
| --- | --- | --- | --- |
| REQ-01 | Vendor Registration & Login | Phase 1 | In Scope |
| REQ-02 | Invoice Submission | Phase 1 | In Scope |
| REQ-03 | AP Team Approval / Rejection Workflow | Phase 1 | In Scope |
| REQ-04 | Payment Processing Integration (ERP) | Phase 2 | Deferred — ERP sandbox unavailable |
| REQ-05 | Email Notifications | Phase 1 | In Scope |
| REQ-06 | Monthly Report Generation | Phase 2 | Deferred — feature incomplete |
| REQ-07 | Role-Based Access Control & Security | Phase 1 | In Scope |

### Out of Scope

External payment/ERP system internal logic (tested at the integration boundary only)

Email server infrastructure and deliverability

Network penetration testing (covered under a separate security engagement)

Physical infrastructure and server provisioning

## 3. QA Deliverables Produced

| # | File | Artifact | Description |
| --- | --- | --- | --- |
| 1 | 01_Requirements_Clarification.md | Requirements Clarification | 65 clarifying questions across 7 requirements; 8-entry hidden product risk register |
| 2 | 02_Test_Strategy.md | Test Strategy | QA approach, 10 test types, 4 environments, tools, entry/exit criteria, defect management |
| 3 | 03_Test_Plan.md | Test Plan | 18-day schedule, scope, risk register, resource allocation |
| 4 | 04_Test_Scenarios.md | Test Scenarios | 109 high-level scenarios across all 7 requirements |
| 5 | 05_Test_Cases.md | Test Cases | 91 detailed test cases (3 series) with steps, test data, preconditions, expected results |
| 6 | 06_Test_Data.md | Test Data | User accounts, POs, invoice files, boundary values, injection inputs, report data |
| 7 | 07_RTM.md | RTM | Full traceability: every requirement → scenarios → test cases; 100% coverage |
| 8 | 08_Bug_Report_Template_and_Samples.md | Bug Reports | Standard template + 4 sample bugs including Critical IDOR and security findings |
| 9 | 09_Test_Execution_Report.md | Execution Report | Sample execution report with pass/fail structure and release recommendation |
| 10 | 10_NonFunctional_Testing_Checklist.md | NFT Checklist | 20 checks: Performance, Security, Accessibility, Compatibility, Usability, Documentation |
| 11 | 11_Final_QA_Summary_Report.md | Final Summary | This document — consolidated view of all QA activities |

## 4. Test Environments

| Environment | Purpose | Owner |
| --- | --- | --- |
| DEV | Developer unit testing | Engineering |
| QA / Staging | QA functional, integration, security, and regression testing | QA Team |
| UAT | Client acceptance testing | Client + QA |
| Production | Post-deploy smoke test only | QA + DevOps |

ERP Integration: A sandbox/mock ERP environment must be provisioned before REQ-04 testing begins. QA will never test against the production ERP.

## 5. Test Tools

| Tool | Purpose |
| --- | --- |
| Jira / TestRail | Test case management and bug tracking |
| Postman + Newman | API testing and API regression automation |
| Cypress / Playwright | UI functional and regression automation |
| k6 / JMeter | Performance and load testing |
| Burp Suite (Community) / OWASP ZAP | Security testing — active scanning, injection, interception |
| axe / Lighthouse | Accessibility testing — WCAG 2.1 AA compliance |
| SQL Client (DBeaver) | Database validation and state verification |
| BrowserStack | Cross-browser and cross-device compatibility testing |

## 6. Test Coverage Statistics

### 6.1 Test Case Series

Test cases are organised into three series to clearly distinguish origin and purpose:

| Series | Range | Count | Purpose |
| --- | --- | --- | --- |
| Original | TC-001 to TC-068 | 46 | Core positive, negative, and functional test cases |
| Edge / Boundary | TC_E01 to TC_E17 | 11 | Boundary values, edge states, and error conditions |
| New Scenario | TC_N01 to TC_N34 | 34 | Concurrency, security, state transition, and gap-fill cases |
| TOTAL | — | 91 | — |

### 6.2 Test Cases by Requirement

| Requirement | Test Cases | Scenarios | Status |
| --- | --- | --- | --- |
| REQ-01: Vendor Registration & Login | 15 | 20 (TS-REG-01–08, TS-LOG-01–12) | Not Started |
| REQ-02: Invoice Submission | 24 | 28 (TS-INV-01–28) | Not Started |
| REQ-03: AP Approval Workflow | 13 | 17 (TS-AP-01–17) | Not Started |
| REQ-04: Payment Processing | 6 | 7 (TS-PAY-01–07) | Deferred |
| REQ-05: Email Notifications | 9 | 11 (TS-NOT-01–11) | Not Started |
| REQ-06: Monthly Reports | 8 | 10 (TS-RPT-01–10) | Deferred |
| REQ-07: RBAC & Security | 16 | 16 (TS-RBAC-01–12, TS-SEC-01–04) | Not Started |
| TOTAL | 91 | 109 | — |

### 6.3 Test Cases by Type

| Type | Count | % of Total |
| --- | --- | --- |
| Positive (Happy Path) | 22 | 24% |
| Negative / Validation | 21 | 23% |
| Security (SQL Injection, XSS, IDOR, JWT, File Upload) | 14 | 15% |
| Boundary Value Analysis | 10 | 11% |
| State Transition | 10 | 11% |
| Concurrency / Race Condition | 7 | 8% |
| Integration / Resilience | 5 | 5% |
| Performance | 2 | 2% |
| TOTAL | 91 | 100% |

### 6.4 Test Cases by Priority

| Priority | Count |
| --- | --- |
| Critical | 23 |
| High | 49 |
| Medium | 15 |
| Low | 4 |
| TOTAL | 91 |

## 7. Test Design Techniques Applied

| Technique | Applied To | Example Test Cases |
| --- | --- | --- |
| Equivalence Partitioning | File types (valid/invalid), user roles, invoice statuses | TC-015, TC-016, TC-063, TC-064 |
| Boundary Value Analysis | File size, password length, invoice amount, character limits | TC-012, TC_N01, TC_N08, TC_E02, TC_E07 |
| Decision Table Testing | Approval rules (approve/reject/escalate), duplicate check logic | TC-020, TC-021, TC_N32 |
| State Transition Testing | Invoice lifecycle: Draft → Pending → Approved/Rejected → Resubmitted | TC_E08, TC_E09, TC_N02, TC_N03, TC_N30 |
| Concurrency Testing | Simultaneous dual-vendor submission, concurrent AP approval race | TC-022, TC_N12, TC_N18, TC_N21 |
| Security Testing | IDOR, JWT tampering, SQL injection, XSS, MIME spoofing, file upload scripts | TC-060, TC_N27, TC_E16, TC_N34 |
| Exploratory / Error Guessing | Session expiry mid-submission, email service down, corrupted PDF upload | TC_E10, TC_E12, TC_E04 |

## 8. Non-Functional Testing Summary

20 checks are defined in `10_NonFunctional_Testing_Checklist.md`, executed during Phase 6 in parallel with functional regression:

| Category | Checks | Key Pass Criteria |
| --- | --- | --- |
| Performance | 4 | Invoice list < 3s (p95) with 500 records; API response < 2s; 500 concurrent users without errors; report < 10s |
| Security | 7 | No SQL/XSS impact; 401 on unauthenticated API calls; no scripts execute from uploaded files; no PII in logs |
| Accessibility | 3 | WCAG 2.1 AA: all form labels present; full keyboard navigation; colour contrast ≥ 4.5:1 |
| Compatibility | 2 | Chrome, Firefox, Edge, Safari; fully usable on mobile (375px) and tablet (768px) |
| Usability | 2 | Error messages guide users to corrective action; invoice submission completable in < 5 minutes |
| Documentation | 2 | All error messages match the approved catalogue; user guide matches current UI |

## 9. Entry and Exit Criteria

### Entry Criteria (before testing begins)

Requirements signed off by Product Owner

Build deployed to QA environment with release notes

Test environment is stable and accessible

Test data is prepared and seeded

All requirements clarification questions answered by the development team

### Exit Criteria (before UAT or release is approved)

All test cases executed with results documented (pass, fail, or blocked)

Zero open Critical severity defects

Zero open High severity defects (unless formally waived with a mitigation plan signed by the client)

RTM shows 100% requirement coverage with all in-scope TCs passing

Performance test results meet all defined SLAs

Non-functional checklist fully completed

UAT sign-off received from the client sponsor

## 10. Hidden Product Risks (from Requirements Analysis)

These risks were identified during requirements review and documented in `01_Requirements_Clarification.md`. Each represents a potential product defect or design gap, not a testing execution constraint.

| Risk | Category | Impact | Status |
| --- | --- | --- | --- |
| No PO validation could allow fraudulent invoice submission against invalid or expired POs | Security / Business | Critical | Open — test coverage via TC-011, TC_N10 |
| Concurrent AP approval with no record locking — two approvers may both succeed (split-brain) | Data Integrity | High | Open — test coverage via TC-022, TC_N18 |
| Payment forwarding with no retry = silent failure when ERP is down | Reliability | High | Deferred — tested via TC-032, TC_N20 |
| Vendor account deletion with no data archiving = orphaned invoice records | Data Integrity | High | Open — not covered; requires product decision |
| Email-only notification with no fallback channel = missed critical status updates | Reliability | Medium | Open — test coverage via TC_E12 |
| No duplicate invoice detection = double payment risk | Financial | Critical | Open — test coverage via TC-013, TC_N12 |
| Role check only on UI, not enforced at API layer = any authenticated user can call restricted endpoints | Security | Critical | Open — test coverage via TC-062, TC_N26 |
| Report generated without timezone definition = invoices may fall in the wrong monthly boundary | Data Accuracy | Medium | Open — requires clarification from product |

## 11. Testing Execution Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| ERP integration sandbox unavailable (blocks REQ-04) | High | High | Deferred to Phase 2; mock ERP stub planned |
| Monthly report feature incomplete (blocks REQ-06) | High | Medium | Deferred; all test cases authored and ready |
| Race conditions in concurrent AP approval | Medium | High | TC-022, TC_N12, TC_N18 explicitly target this |
| IDOR vulnerability exposes cross-vendor invoice data | Medium | Critical | BUG-001 raised; TC-060, TC_N29 are Critical priority — must pass before UAT |
| File upload accepts disguised executables or embedded scripts | Medium | Critical | TC-016, TC_N13, TC_N34 cover format, MIME-type, and embedded script vectors |
| Session not invalidated on deactivation | High | High | BUG-004 raised; blocks UAT sign-off until resolved |
| Requirements change mid-testing | Medium | High | Lock requirements with sign-off; use RTM to track impact of any change |
| Compressed testing timeline | Medium | High | Risk-based testing: Critical and High priority TCs executed first |

## 12. Defect Management

| Attribute | Definition |
| --- | --- |
| Severity: Critical | System crash, data loss, security breach, or complete feature failure with no workaround |
| Severity: High | Major feature broken; workaround exists but is unacceptable for production |
| Severity: Medium | Feature partially broken; workaround exists |
| Severity: Low | Cosmetic or minor UX issue; no functional impact |
| Priority: P1 | Fix immediately — blocks testing or release |
| Priority: P2 | Fix this sprint |
| Priority: P3 | Fix next sprint |
| Priority: P4 | Backlog |
| Triage | Daily bug triage with QA Lead + Dev Lead |
| Re-test | Every fixed defect is re-tested; regression check on adjacent features |
| Tracker | All defects logged in Jira with: title, steps to reproduce, expected vs actual, severity, priority, environment, screenshots/logs |

## 13. Sample Defects Found (from Execution Report)

| Bug ID | Title | Severity | Requirement | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Vendor can access another vendor's invoice via URL manipulation (IDOR) | Critical | REQ-07 | Open |
| BUG-002 | Invoice submitted without mandatory attachment field — validation bypassed | High | REQ-02 | Open |
| BUG-003 | AP approval race condition — two approvers both succeed simultaneously | High | REQ-03 | Open |
| BUG-004 | Deactivated vendor session remains valid for 15 minutes after deactivation | High | REQ-07 | Open |

Full defect details, reproduction steps, and screenshots are in `08_Bug_Report_Template_and_Samples.md`.

## 14. Release Readiness Assessment

### Phase 1 Go / No-Go Checklist

| Criterion | Condition for Pass | Status |
| --- | --- | --- |
| All Critical test cases executed | TC-060, TC-061, TC-010, TC-020 and all 23 Critical TCs completed | Not Started |
| No open Critical bugs | BUG-001 (IDOR) must be closed | Blocked — BUG-001 Open |
| Pass rate ≥ 85% for Phase 1 requirements | Across REQ-01, 02, 03, 05, 07 | Not Started |
| RBAC and security test cases 100% pass | TC-060 to TC-068, TC_N26–N29, TC_N33–N34 all pass | Not Started |
| Non-functional checklist completed | All 20 checks: NFT-PERF-01 to NFT-DOC-02 executed and passing | Not Started |
| RTM shows 100% coverage | All in-scope REQs traced to executed and passing TCs | Coverage confirmed; execution pending |
| Hidden product risks addressed | All 8 risks reviewed; Critical risks have passing test coverage | Open — 2 risks need product decision |
| UAT entry criteria met | All Phase 1 Critical/High TCs pass; no Critical bugs open | Not Met — execution pending |

Current Recommendation: NOT READY FOR UAT — Test execution has not yet commenced. All Critical test cases must be executed, BUG-001 (Critical IDOR) resolved, and all Phase 1 exit criteria met before UAT can begin.

## 15. QA Lifecycle Coverage

| Phase | Activity Performed | Artifact | Complete |
| --- | --- | --- | --- |
| Phase 1: Requirements Analysis | Reviewed 7 requirements; raised 65 clarifying questions; identified 8 hidden product risks | 01_Requirements_Clarification.md | ✅ Done |
| Phase 2: Test Planning | Defined strategy, 10 test types, 4 environments, 8 tools, entry/exit criteria, 18-day schedule | 02_Test_Strategy.md, 03_Test_Plan.md | ✅ Done |
| Phase 3: Test Design | 109 scenarios + 91 test cases across 3 series using 7 design techniques; test data prepared | 04_Test_Scenarios.md, 05_Test_Cases.md, 06_Test_Data.md | ✅ Done |
| Phase 4: Shift-Left | Clarification questions raised before development complete; risk register shared with dev team | 01_Requirements_Clarification.md | ✅ Done |
| Phase 5: Functional Testing | Test cases authored and ready; bug template and sample execution report prepared | 08_Bug_Report_Template_and_Samples.md, 09_Test_Execution_Report.md | ⏳ Execution Pending |
| Phase 6: Non-Functional | 20-item checklist authored: Performance, Security, Accessibility, Compatibility, Usability, Docs | 10_NonFunctional_Testing_Checklist.md | ⏳ Execution Pending |
| Phase 7: Integration | ERP payment integration TCs authored and ready (deferred pending ERP sandbox) | TC-031–034, TC_N20–N21 in 05_Test_Cases.md | ⏳ Deferred |
| Phase 8: Deploy & Docs Verify | Smoke test scope defined in exit criteria; documentation checks in NFT checklist | 02_Test_Strategy.md, 10_NonFunctional_Testing_Checklist.md | ⏳ Pending Deploy |

## 16. Assumptions and Dependencies

| # | Assumption / Dependency |
| --- | --- |
| 1 | Requirements are frozen and signed off before test execution begins |
| 2 | A stable QA/Staging environment is available for the duration of testing |
| 3 | An ERP sandbox will be provisioned before Phase 2 (REQ-04) testing commences |
| 4 | The monthly report feature (REQ-06) will be code-complete before Phase 2 begins |
| 5 | Test data (vendor accounts, POs, invoice files) can be seeded in the QA environment |
| 6 | Email notifications can be routed to test inboxes (not real recipients) in QA |
| 7 | A BrowserStack account is available for cross-browser/device testing |
| 8 | WCAG 2.1 AA is the agreed accessibility standard; no higher standard is required |
| 9 | Performance SLAs (< 3s page load, < 2s API, 500 concurrent users) are agreed with the product team |
| 10 | The QA team has read access to the production DB schema and write access to the QA DB |

## 17. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| QA Engineer |  |  |  |
| Development Lead |  |  |  |
| Product Owner |  |  |  |
| UAT Sponsor |  |  |  |

*This document supersedes all interim QA status reports for this project. All referenced files are located in the `Vendor Invoice Management Portal/` directory. Questions or escalations should be directed to the QA Lead.*